BEFORE THE PUBLIC SERVICE COMMISSION

OF THE STATE OF DELAWARE

IN THE MATTER OF DELMARVA 		)

POWER & LIGHT COMPANY’S			) 	PSC DOCKET NO. 23-0596

GAS 2022 ISR ANNUAL REPORT			)

(Filed April 27, 2023)					)

ORDER NO. 10303

AND NOW, this 13th day of September 2023, the Delaware Public Service Commission (“Commission”) determines and orders the following:

WHEREAS, the Commission’s Natural Gas Service Reliability and System Planning Standards, 26 Del. Admin. C. § 8003 (the “Regulations”), were published and became final pursuant to Order No. 9627 and the Administrative Procedures Act (“APA”) on October 11, 2020; and

WHEREAS, pursuant to Section 6.1, Delmarva Power & Light (“Delmarva”) is required to submit an annual proposed rolling 5-year Infrastructure, Safety, and Reliability Plan identifying proposed capital spending necessary to maintain the reliability and quality of the GDC’s distribution services; and

WHEREAS, Sections 6.1.1 through 6.1.2 of the Regulations mandate that Delmarva’s Proposed ISR Plan be structured under two major spending categories – Mandatory and Non-Mandatory; and

WHEREAS, Section 6.4. states that, in order to support each of its proposed annual budgets, Delmarva’s proposed ISR Plan shall describe: “[h]ow the GDC developed the spending plan and levels; [t]he justification, scope, system planning and modeling outputs; and [the] [e]stimated cost for each planned project of $1,000,000 or more[;]” and

WHEREAS, Section 6.5 provides that the proposed ISR Plan shall include Delmarva’s estimated cost of plant in service and cost of removal for each year of the five-year term; and

WHEREAS, the Regulations set forth the timing for: (a) Delmarva’s required submission of its proposed ISR Plan to Commission Staff (“Staff”) and the Division of the Public Advocate (“DPA”); (b) discussion conferences among Delmarva, Staff, and the DPA; (c) Staff’s and the DPA’s respective opportunities to file written comments; (d) Delmarva’s opportunity to file reply comments; and (e) Delmarva’s required submission of its ISR Plan to the Commission; and

WHEREAS, on April 27, 2023, Delmarva’s submitted its 2023-2027 Proposed ISR Plan (“Proposed Plan”) to Staff and the DPA; and

WHEREAS, during May through August 2023, Delmarva provided and responded to written data requests and participated in teleconferences with Staff and the DPA concerning the Proposed Plan; and

WHEREAS, on August 4, 2023, Delmarva filed its final ISR Plan (“ISR Plan”) with the Commission; and

WHEREAS, on August 22, 2023, Staff and the DPA submitted Joint Comments regarding Delmarva’s ISR Plan, specifically noting that: Delmarva met the filing requirements of the Regulations and provided necessary data to perform a capital review of the proposed 2023 budget; Delmarva staff communicated and worked together with Staff, DPA, and their consultant to resolve data requests; Delmarva should work with Staff, the DPA, and Chesapeake Utilities Corporation to arrive at consistent interpretation of an unplanned outage; for large blanket project budgets, additional future variance analyses would benefit from understanding the forecast and actual achieved units of work in addition to the cost variance already provided; for future infrastructure replacement projects, Delmarva should consider including additional information for each project exceeding $1 million; Delmarva can reduce budget variances by following its stated budgeting processes; ongoing cost control measures should be monitored as the Wilmington LNG project proceeds; and Staff and the DPA would like to work with Delmarva to better understand: (1) how projects are reforecast, added, or removed reforecasting, (2) the closed loop analysis process, and (3) the use of blanket accounts and budgeting processes to improve accuracy of evaluating performance against plan.

WHEREAS, on August 31, 2023, Delmarva submitted Reply Comments in response to the Joint Comments, specifically noting: the final ISR Plan complied with the Regulations and that no further action is required by the Commission; that for large blanket project budgets, Delmarva will include additional future variance analyses;  that Delmarva will consider including additional information for each infrastructure replacement project exceeding $1 million; that Delmarva has considered the recommendation for Asset Condition budget variances, but that the Asset Condition budget is small budget and the small amount of variances does not justify additional expenditure of labor and resources; that Delmarva is willing to convene with Staff and the DPA to discuss Wilmington LNG Project cost control measures; that Delmarva is amenable to convening a meeting with Staff and the DPA to discuss how projects are reforecast, added, or removed, the closed loop analysis process, and the use of blanket accounts and budgeting processes; and that the Company will review its 2021 and 2022 annual reliability performance reports and by September 30, 2023, will refile those reports as needed to reflect Staff and the DPA’s interpretation of an unplanned outage versus planned outage;

NOW, THEREFORE, IT IS HEREBY ORDERED BY THE AFFIRMATIVE

VOTE OF NOT FEWER THAN THREE COMMISSIONERS:

1.	Pursuant to 26 Del. Admin. C. § 8003-7.5, the Commission hereby acknowledges that Delmarva’s 2023-2027 Gas ISR Plan, together with any associated comments, has been filed and is consistent with the Regulations; provided however, that the Commission’s acknowledgement shall not constitute Commission pre-approval of any proposed capital spending necessary to maintain the reliability and quality of Delmarva’s distribution services.

2.	In accordance with 26 Del. Admin. C. § 8003-7.6, any party may challenge Delmarva’s attempt to recover the amounts spent on its distribution system and services in a future rate case.

3.	The Commission reserves the jurisdiction and authority to enter such further Orders in this matter as may be deemed necessary or proper.

BY ORDER OF THE COMMISSION:

____________________________________

Dallas Winslow, Chairman

____________________________________

Joann Conaway, Commissioner

____________________________________

Harold B. Gray, Commissioner

____________________________________

Manubhai  Karia, Commissioner

____________________________________

K. F. Drexler, Commissioner

ATTEST:

_______________________________

Crystal Beenick, Secretary

Unless stated otherwise, all citations to the Regulations in this Order exclude “8003.”

Gas Distribution Company. Unless otherwise noted, capitalized terms shall have the meanings ascribed to them in the Regulations.

Section 6.4.1

Section 6.4.2.

Section 6.4.3.

Sections 6.1.

Section 7.1.

Section 7.3.

Section 7.4.

Section 7.2.